TÜRKİYE PUBLIC and MUNICIPAL RENEWABLE ENERGY PROJECT

KEPEZ MUNICIPALITY

SPP-1: 3,168.63 kWp/2,500 kWe

SPP-2: 3,070.53 kWp/2,500 kWe

SOLAR POWER PLANT PROJECT

STAKEHOLDER ENGAGEMENT PLAN

JULY 2025

# TABLE OF CONTENTS

TABLE OF CONTENTS	i

LIST OF TABLES	ii

LIST OF FIGURES	iii

LIST OF ABBREVIATIONS	iv

EXECUTIVE SUMMARY	5

1.	INTRODUCTION/PROJECT DESCRIPTION	7

1.1.	Objectives	7

1.2.	Components	7

1.3.	Location	8

1.4.	Area of Influence	8

2.	OBJECTIVE/ DESCRIPTION OF SEP	10

3.	STAKEHOLDER IDENTIFICATION AND ANALYSIS	12

3.1. Methodology	12

3.2. Affected parties and other interested parties	13

3.3. Disadvantaged/ vulnerable individuals or groups	14

4.	STAKEHOLDER ENGAGEMENT PROGRAM	18

4.1. Summary of stakeholder engagement done during project preparation	18

4.2. Summary of project stakeholder needs and methods, tools, and techniques for stakeholder engagement	18

4.3. Stakeholder engagement plan	19

4.4. Reporting back to stakeholders	22

5.	RESOURCES AND RESPONSIBILITIES FOR IMPLEMENTING STAKEHOLDER ENGAGEMENT ACTIVITIES	24

5.1. Project Implementation Unit (PIU)	24

5.2. Resources	24

5.3. Management functions and responsibilities	24

6.	GRIEVANCE MECHANISM	26

6.1.	Grievance Mechanism at National Level	26

6.2.	Project Level Grievance Mechanism	26

6.3.	Grievance Mechanism for Workers	30

7.	MONITORING AND REPORTING	32

7.1.	Summary of how SEP implementation will be monitored and reported	32

ANNEXES	33

Annex-A	33

Annex-B	34

Annex-C	35

Annex-D	36

Annex-E	38

Annex- F	39

Annex-G	40

Annex-H	41

Annex-I	42

Annex-J	43

# LIST OF TABLES

Table 1. Location of Sub-project	8

Table 2. Varsakyaylası Neighborhood vulnerable and disadvantage groups	13

Table 3.  Influence/Interest Table for stakeholder prioritization	14

Table 4. Stakeholder Engagement Plan	19

Table 5. Sample Table for Stakeholder Engagement Log	22

Table 6. Roles and Responsibilities	23

Table 7. Grievance Mechanism Flow Chart	27

# LIST OF FIGURES

Figure 1. Location of Sub-project	8

Figure 2. Sub-project Area of Influence	9

Figure 3. Kepez Municipality Website	30

# LIST OF ABBREVIATIONS

| AoI | Area of influence |
| --- | --- |
| CIMER | Presidency’s Communication Centre |
| DC | Distributing center |
| EIA | Environmental Impact Assessment |
| ESMP ESMS | Environmental and Social Management Plan Environmental and Social Management System |
| ESS GBV | Environmental and Social Standard Gender Based Violence |
| ETL | Energy Transmission |
| GM | Grievance Mechanism |
| GMCP | Grievance Mechanism Contact Personnel |
| IFC | International Finance Corporation |
| IFI | International Financial Institutions |
| ILBANK | Iller Bankası A.Ş. |
| LMP | Labor Management Procedure |
| MoEUCC | Ministry of Environment, Urbanization and Climate Change |
| NGO | Non-Governmental Organizations |
| OHS OIP | Occupational Health and Safety Other Interested Parties |
| PAP | Project Affected People |
| PIU | Project Implementation Unit |
| PUMREP | The Turkish Public and Municipal Renewable Energy Project |
| RE | Renewable Energy |
| SEA/SH | Sexual Exploitation and Abuse/Sexual Harassment |
| SEP TurkStat | Stakeholder Engagement Plan Turkish Statistical Institute |
| WB YIMER | World Bank Foreigners Communication Centre |

# EXECUTIVE SUMMARY

The Turkish Public and Municipal Renewable Energy Project (PUMREP) aims to support the Government of Türkiye in expanding the use of renewable energy in the public sector, focusing on central government buildings and municipalities. By addressing the obstacles discussed above, the project will contribute to expanding the market for distributed Renewable Energy (RE) in public facilities and will help demonstrate leadership in the public sector to use sustainable energy solutions to meet the country’s climate mitigation commitments and increase energy security. PUMREP will support the introduction of RE technologies in municipalities and will be implemented by İller Bankası A.Ş. (ILBANK). RE installations will primarily be used to offset the overall energy consumption from public facilities (e.g. administrative buildings, water supply and water treatment, public lighting, etc.), thereby reducing municipalities’ energy bills. A preliminary pipeline of approximately 100 sub-projects has been provided by ILBANK, including the provisional capacity of RE installations (ranging from 0.2 MW to 5 MW), required investment costs, and the status of grid connection permits. Although most of these proposed sub-projects are solar photovoltaic (both rooftop and ground-mounted), other RE technologies may also be considered for support during project preparation. Eligibility criteria for RE technologies and sub-project locations will be finalized during the Project preparation phase.

ILBANK has established an Environmental and Social Management System (ESMS) that entered into force on December 24, 2023. The ESMS aims to systematically identify, assess, manage, monitor and report environmental and social (E&S) risks and impacts of projects and sub-projects financed by International Financial Institutions (IFIs). This process should be implemented continuously throughout the loan period in line with the requirements of national legislation, international agreements and conventions ratified by Türkiye, and the E&S standards of the lending IFIs (World Bank for PUMREP). As a critical element of the ESMS, ILBANK has adopted and published an E&S Policy that applies to all ILBANK projects and sub-projects financed through IFIs.

Solar Power Plant SPP-1: 3,168.63 kWp / 2,500 kWe, SPP-2: 3,070.53 kWp / 2,500 kWe Projects (sub-project) are planned to be realized by Kepez Municipality in lot161 of block 159, Varsakyaylası Neighborhood, Kepez district, Antalya province. The lands where the SPP-1 and SPP-2 projects will be implemented have a total area of ​​7.89 ha. 3.47 ha will be used for the SPP-1 project and 3.85 ha for the SPP-2 project. The lands are owned by Kepez Municipality.

The sub-project is classified as Moderate Risk Category in accordance with ILBANK ESMS. One of the tasks within the scope of the project is to prepare a Stakeholder Engagement Plan (SEP) in accordance with ILBANK ESMS, WBG ESF and national legislation in force in Türkiye.

Therefore, this Stakeholder Engagement Plan (SEP) has been prepared to identify all stakeholders, inform them about the sub-project and its potential environmental and social risks and impacts and their interest in the sub-project, and define the procedures and principles to establish effective communication with stakeholders and increase participation. This Plan aims to establish long-term relationships based on mutual trust and transparency between the sub-project and local communities. In addition, it is aimed to reduce the negative impacts that may arise from the sub-project and increase the positive impacts. With the implementation of this SEP, stakeholders will be able to access information about the sub-project, its investments, installation works and operational activities in a timely manner.

This plan includes the legal framework, the process of identifying stakeholders, and the description of the stakeholder engagement program (including the purpose and timing, the proposed strategy for information sharing, the proposed strategy for consultation, future engagement activities, the grievance mechanism covering the receipt and closure of internal and external grievances, the necessary measures to be taken and the management of grievances). In addition, specific engagement and information activities targeting vulnerable groups/individuals identified within the scope of the SEP have been defined. Based on the information obtained from the mukhtars during the consultations, it was determined that there are disadvantaged/vulnerable individuals/groups in sub-project Area of Influence (AoI) such as households living on the assistance of donors or the state, unemployed individuals, individuals migrating from the village seasonally to earn a living, households with physically disabled members, female-headed households and individuals over the age of 70 living alone. Programs have been defined for the identified disadvantaged/vulnerable groups/individuals to facilitate their participation in the consultations.

The sub-project AoI consists of environmental and social aspects including: the sub-project site, surrounding residential areas sub-project access roads and Energy Transmission Line (ETL) routes. Environmental and social impacts caused by the sub-project have been taken into consideration to determine the AoI from the sub-project area. Dust emission and environmental noise will be attenuated within 100 meters of the calculated impact area. Therefore, as a precautionary measure, 100 meters of the sub-project site and 100 meters around the areas where the power line passes have been determined as the impact area. The satellite image of the nearest settlement and its distances to the sub-project area are given in Figure 1 below. As can be seen from the figure, the nearest settlement to the sub-project area is Varsakyaylası Neighborhood, which is 500 m away.

There is one household within the sub-project Impact Area. The household owner was interviewed and it was determined that the house was in use during the summer months. Discussions were held regarding the sub-project. As a result of the interviews, the householder expressed concerns about noise, dust, glare and reflections that would arise from the sub-project. The measures to be taken in these matters were given in the report. In addition, during the field studies, information was received from the chairman of the board of directors and local people that there was no grazing activity in the sub-project area. Since there will be no loss of livelihood, there is no need to develop an improvement program.

The field studies aimed to obtain information about the current socio-economic structure of the village, while also determining the level of knowledge, opinions and concerns about the sub-project. Finally, at the end of this SEP, a Grievance Monitoring Table was presented that suggested the monitoring activities to be carried out to evaluate the performance and effectiveness of the sub-project.

# INTRODUCTION/PROJECT DESCRIPTION

## Objectives

The purpose of this SEP is to provide Project Affected Persons (PAPs), internal stakeholders (direct and contracted employees of the sub-project) and other relevant stakeholders with relevant, timely and accessible information so that they have the opportunity to express their views and concerns about the sub-project and potential E&S impacts.

The stakeholder engagement process under the SEP is designed to help:

• Identify and engage all potentially affected and interested stakeholders,

• Develop a good understanding of the sub-project among those who will be affected,

• Identify issues that may pose risks to the sub-project or its stakeholders early in the sub-project cycle,

• Ensure that mitigation measures are appropriate (i.e., effective and efficient),

• Establish a long-term communication system between the sub-project and communities that benefits all parties.

The SEP’s specific purpose is to;

• Define a consultation approach for stakeholders regarding the construction and operation phases of the sub-project, establish and maintain constructive relationships with the local community and other relevant stakeholders necessary for the successful management of the sub-project’s E&S impacts,

• Determine resources and responsibilities for the implementation and monitoring of the consultation program,

• Establish a grievance mechanism (GM) for external stakeholders, including a process for addressing views and concerns,

• Provide an effective grievance mechanism for internal sub-project stakeholders (direct and contract workers) to raise workplace concerns.

This SEP will guide Kepez Municipality to implement structured stakeholder consultation and participation in all phases of sub-project implementation in accordance with applicable national and international regulations and WB requirements on stakeholder participation, particularly the World Bank’s ESMS and ESF.

## Components

SPP

SPP-1, SPP-2 facilities will be established as solar power plants within the scope of sub-project activities. SPP-1 and SPP-2 projects will be built on lot161 of block 159.

Access Road

The existing stabilized road will be used as the sub-project access road within the scope of the sub-project. A new road will not be constructed.

Accommodation

The accommodation needs of the personnel who will work during the sub-project construction phase are the responsibility of the contractor company and accommodation will be provided in the Kepez city center. However, a container that the personnel will use during the day will be positioned within the sub-project site. This area will be removed upon completion of the construction phase.

Waste Temporary Storage Area

Panels that become idle during the construction and operation phases will be collected in this area and delivered to the Licensed company.

Security Booth

Securities and security booths will be provided to ensure the security of the facility during construction and operation.

## Location

The sub-project activity subject is related to the establishment and operation of "Kepez Municipality Solar Power Plant (SPP-1: 3,168.63 kWp / 2,500 kWe., SPP-2: 3,070.53 kWp / 2,500 kWe by Kepez Municipality on lot 161 of block 159 within the borders of Varsakyaylası Neigborhood, Korkuteli District, Antalya Province. The location coordinates of the parcels in question are given in Error: Reference source not found. There is no agricultural or animal husbandry activity area or commercial enterprise on the land. It has not been used as a commercial enterprise by the municipality or 3rd parties before. There is no area around the SPP land where agricultural and livestock activities are carried out.

Table 1. Location of Sub-project

| Province | Distirct | Neighborhood/Village | Block | Lot |
| --- | --- | --- | --- | --- |
| Antalya | Kepez | Varsakyaylası | 159 | 161 |

Figure 1. Location of Sub-project

Within the scope of the sub-project, ETL will be newly constructed and will be used jointly for SPP-1 and SPP-2. It is the responsibility of Akdeniz EDAS to initiate and carry out the procedures for the establishment of easement right on the municipality land owned by Kepez Municipality.  These procedures will be completed prior to the project tender process. The ETL route also crosses private lands. The establishment of easement rights on these privately owned parcels will be carried out by Akdeniz EDAS, accordance with the procedures outlined in Error: Reference source not found. Along the ETL route, there are lots 20, 21, 79, 80, 82 of block 101 and lots 106, 112, 161 of block 159 and lots 3 and 4 of block 162 in Varsakyaylası neighborhood of Korkuteli District, Antalya province. It consists of a total of 10 parcels. The institution's listed owners are listed in Annex-E.

There is currently a cadastral road to access the site. Therefore, there is no need for land acquisition for the road.

## Area of Influence

The sub-project is located in the Varsakyaylası Neighborhood, Korkuteli District in Antalya Province. The subproject site is approximately 500 meters away from Varsakyaylası neighborhood. The access road passes through Varsakyaylası neighborhood. The sub-project access road does not intersect with any critical infrastructure such as hospitals, fire departments, or educational institutions that provide emergency services.

According to WB ESSs, “where the sub-project involves specifically identified physical elements, matters and facilities that are likely to create impacts, environmental and social risks and impacts shall be identified in the context of the sub-project's Area of influence (AoI)”. Within the scope of sub-project activities, the area of influence was determined as a result of interviews with local people and mukhtars during the site visit on 16.04.2025, based on components such as dust emissions, environmental noise, provision of local employment, local people's opinions about the sub-project, etc. and considering the locations of vulnerable and disadvantaged groups.

According to the construction phase dust emissions and environmental noise calculations explained in detail in the ESMP, the noise levels that will occur at the sub-project site are dampened after a distance of 50 m and remain below the 65 dBA noise level limit value specified in Table 1 of Annex II of the "Environmental Noise Control Regulation" published in the Official Gazette dated 30.11.2022 and numbered 32029. The sub-project area of influence is shown in Figure 2.

There is a house next to the parcel where the sub-project activities will be carried out. The house is an unlicensed structure that is not included in the zoning plan. However, since it will be affected by the sub-project activities more than other houses, this house was also included in the AoI.

Therefore, the noise impacts of the subproject are not expected to exceed significant levels beyond a 50-meter radius, and the traffic impacts are anticipated to remain confined within the subproject site, without extending into the surrounding Varsakyaylası neighborhood. The area of influence has been determined by considering these two factors.

Figure 2. Sub-project Area of Influence

# OBJECTIVE/ DESCRIPTION OF SEP

Within the scope of ILBANK ESMS and World Bank ESF, 2018, projects are classified as High Risk, Significant Risk, Moderate Risk or Low Risk, taking into account the relevant potential risks and impacts such as the type, location, sensitivity and scale of the project; the nature and magnitude of potential E&S risks and impacts; the capacity and commitment of the Borrower and other relevant risk areas that may cause undesirable impacts. Following the screening process based on İLBANK ESMS and World Bank ESF, 2018, "Kepez Municipality SPP-1 and SPP-2 Solar Power Plant Projects" have been categorized as Moderate Risk.

Kepez Municipality SPP-1, SPP-2 SPP projects, in accordance with the national EIA Regulation enacted with the Official Gazette dated 29.07.2022 and numbered 31907, have a decision stating that "EIA is not required" due to their construction on land. The EIA is Not Required decision letter is provided in Error: Reference source not found.

In order to support the implementation of this Medium Risk project, this Stakeholder Engagement Plan (SEP) has been prepared by CA Engineering for Kepez Municipality to ensure that all risks and adverse impacts during the construction and operation phases are taken into account and appropriate mitigation measures are proposed in accordance with the ILBANK ESMS, relevant national laws and regulations, and the World Bank's ESF. The main objectives of this SEP are as follows:

- To help Kepez Municipality identify its stakeholders and establish and maintain constructive relationships with all identified stakeholders, especially sub-project affected parties,

- To assess the level of interest and support of stakeholders for the sub-project and to ensure that their views are taken into account in the sub-project design and environmental and social (E&S) performance,

- To encourage and provide tools for effective and inclusive engagement with sub-project affected parties throughout the sub-project lifecycle on potentially impactful issues,

- To ensure that technically and culturally appropriate sub-project information on environmental and social risks and impacts is disclosed in a timely, understandable and accessible format,

- To provide sub-project affected parties with accessible and inclusive tools to voice their concerns and complaints and to enable Kepez Municipality to respond to and manage such complaints.

This SEP aims to;

- Establish and operate in a manner that is fully informed on issues related to external relations and concerns,

- Develop an environment in which the participation capacities and cultural norms of each relevant group are respected within the scope of methods to understand stakeholder issues and concerns,

- Understand the concerns of stakeholders and establish a fair, transparent and open dialogue with them based on their concerns.

The SEP is organized as follows:

Introduction/Sub-project Description: Summary and explanatory information about the scope of the sub-project,

Purpose/Description of the SEP: Objectives, scope, requirements and implementation of the SEP, definitions of some key words in the SEP,

Stakeholder Identification and Analysis: Identification of who the project stakeholders are and what their impact on the project objectives may be,

Stakeholder Engagement Program: A systematic approach plan for the disclosure of project information and consultation with stakeholders during the project, communicated to relevant stakeholders at the right time and through the most efficient and effective means of communication,

Resources and Responsibilities for Implementing Stakeholder Engagement Activities: Status of existing and planned resources for Stakeholder Engagement Activities and which personnel will be allocated to manage and implement the SEP,

Grievance Mechanism (GM): Description of the process by which project-affected persons can bring their complaints and concerns to the attention of project management and how they will be assessed and addressed,

Monitoring and Reporting: Explanation of stakeholder engagement activities, complaints and monitoring and mitigation.

The World Bank’s Environmental and Social Framework (ESF) Environmental and Social Standard (ESS) 10 “Stakeholder Engagement and Information Disclosure” recognizes the importance of open and transparent engagement between ILBANK (PMU) and project stakeholders as a fundamental element of good international practice. According to requirements set by ESS10, Kepez Municipality will;

- engage with stakeholders throughout the sub-project life cycle, initiating this engagement as early as possible in the sub-project development process and within a timeframe that allows for meaningful consultation with stakeholders on sub-project design. The nature, scope and frequency of stakeholder engagement will be commensurate with the nature and scale of the sub-project and its potential risks and impacts.

- engage with all stakeholders meaningfully. Kepez Municipality will provide timely, relevant, understandable and accessible information to stakeholders and will consult with them in a culturally appropriate manner that is free from manipulation, interference, coercion, discrimination and intimidation.

The stakeholder engagement process will include the following, as further detailed in this ESS:

- identification and analysis of stakeholders;

- planning how to engage with stakeholders;

- disclosure of information;

- consultation with stakeholders;

- handling and responding to complaints;

- reporting to stakeholders.

Kepez Municipality will maintain and disclose a documented record of stakeholder engagement as part of the environmental and social assessment, including a description of stakeholders consulted, a summary of feedback received and a brief explanation of how or why feedback was not taken into account (World Bank, 2017: 98).

# STAKEHOLDER IDENTIFICATION AND ANALYSIS

The purpose of stakeholder identification is to identify which stakeholders may be directly or indirectly affected - positively or negatively - ("project affected parties") or have an interest in the Sub-project ("other interested parties"). Effective stakeholder engagement requires identifying who the stakeholders are, understanding their needs and expectations, and their priorities and goals for the sub-project. This information was then used to tailor the engagement to each type of stakeholder.

## 3.1. Methodology

The intensity of the impacts (direct or indirect) requires different forms of interaction in terms of participation. During the stakeholder identification process, the characteristics of the project impacts are defined and the methods and frequencies of the relationships to be established with the stakeholders are examined.

This determination will ensure that an effective SEP is created for the correct analysis of all stakeholders of the project, including those who are interested/not interested in the project or directly and indirectly affected.

The interest levels of the stakeholders in the project and the levels of being affected by the sub-project are rated as low, moderate and high and are listed in Error: Reference source not found. It is critical that particular efforts are given to identify disadvantaged and vulnerable stakeholders who may be differentially or disproportionately affected by the subproject or who may have difficulty participating in the engagement and development processes. Stakeholder identification is also an ongoing process and will need to be regularly reviewed and updated.

## 3.2. Project Affected Persons and Other Interested Parties

The key PAP’s who will be cooperated and consulted about and during the sub-project, including individuals, groups and communities are:

Residents of Varsakyaylası Neighborhood:  Since the Varsakyaylası neighborhood falls within the sub-project’s area of Influence, its residents may experience direct and indirect impacts. These may include potential environmental impacts such as dust, noise, and increased traffic, as well as socio-economic changes related to local infrastructure, access to public services, and fluctuations in demand for essential facilities (e.g., healthcare centers, markets, commercial businesses).During site assessments, it was identified that an unlicensed residential structure, not included in the official zoning plan but located immediately adjacent to the project parcel, may be affected by the sub-project activities more significantly than other nearby households.

Although the structure lies outside the fenced sub-project boundary and is not expected to be directly physically or economically affected, its proximity to the sub-project area requires careful consideration.

In this context, a face-to-face consultation was conducted with the occupant on 16.04.2025, in line with the principles of transparency, inclusiveness, and early engagement. The scope and potential impacts of the sub-project were explained in detail, as well as the mitigation measures outlined in the Environmental and Social Management Plan (ESMP).

The household owner, who seasonally resides in the structure, expressed non-consent to any project activity that might affect their dwelling or its surroundings. Concerns have been raised regarding dust, noise, and visual degradation that may result from the construction-phase activities of the sub-project. In order to reduce the adverse environmental impacts such as dust emissions, noise generation, and visual intrusion during the construction phase, a 6-meter-high retaining wall will be constructed. This wall will function as a physical buffer, helping to limit the spread of airborne particles, dampen construction-related noise, and shield the surrounding area from unsightly views associated with civil works. The project layout was reviewed and revised to ensure a sufficient buffer zone is maintained between the construction area and the household. Due to the approximately 5-meter natural elevation difference between the house and the sub-project site, construction-related activities are not expected to visually affect those living in the house. Again, a 6-meter retaining wall will be built between the house and the sub-project site, and a simple landscaping application is planned for this wall.

Based on field observations and interviews, it was also confirmed that no vulnerable or disadvantaged individuals (as defined under ESS1 and ESS7) reside in this household.

The case has been documented in the stakeholder engagement records and will continue to be monitored throughout project implementation. Any future claims or concerns will be addressed under the established Grievance Mechanism (GM).

Other interested parties (OIP) include individuals, groups and others who may have an interest in the sub-project because of their location, proximity to natural or other resources, or the sector or parties involved in the sub-project. This may include public administrations, local government officials, community leaders, media representatives and non-governmental organizations (NGOs). Non-Governmental Organizations (NGO) were identified as other interested parties due to their roles in facilitating communication across communities, shaping public opinion, and improving outreach to different social groups. Their involvement also contributes to addressing local concerns through direct engagement.

NOGs were identified in Table 3 and included in the stakeholder engagement process.

Governmental Bodies were determined as OIPs based on their regulatory, supervisory and coordination roles.

Mass communication channels at both the national and local levels have been identified as OIP due to their essential roles in disseminating information about the subproject to a broader audience, shaping public opinion and perception, making sub-project developments and updates accessible to non-technical stakeholders, ensuring transparency and increasing public awareness.

When research needs to be conducted within the scope of the subproject, universities are one of the key stakeholders. For this reason, Akdeniz University was determined as OIP.

Maintaining regular relationships with media stakeholders is sufficient to provide regular information at local and national level in Kepez District. In all cases, the media plays an important role in informing the public and building public perception of the sub-project. Detailed information on Other Interested Parties is provided in Table 3.

Workers to be employed for the subproject (including supply chain workers): Workers engaged in construction, operation, and maintenance activities will be directly involved in subproject-related tasks. Their primary concerns will relate to occupational health and safety conditions, working conditions, and compliance with labor standards.

## 3.3. Disadvantaged/ vulnerable individuals or groups

During the construction phase of the sub-project, certain vulnerable and disadvantaged groups, such as the elderly, disabled individuals, women, and those with chronic illnesses or limited literacy, may face challenges in accessing project benefits and participating in stakeholder engagement. Elderly individuals living alone may have mobility issues and limited social support, while physically and mentally disabled persons may require assistance or adapted materials. According to the field studies, one individual with a hearing impairment and four individuals with visual impairments or eye disorders were identified. Female-headed households and women with low literacy often face time, workload, and cultural barriers that limit their involvement. People with chronic illnesses may be constrained by health-related obligations. Although direct interviews with residents could not be conducted due to seasonal migration, community leaders and the president of the Varsakyaylası Association provided valuable insights into the presence and specific needs of these groups. These factors have been considered in the sub-project’s ESMP and SEP, particularly regarding impacts on daily life patterns such as children’s school commutes.

Details of Vulnerable and Disadvantage Groups according to the information obtained from the Association President of Varsakyaylası Neighborhood, the closest settlement to the sub-project site, are given in Table 2.

Table 2. Varsakyaylası Neighborhood vulnerable and disadvantage groups

| Vulnerable and Disadvantage Groups | Number of People |
| --- | --- |
| Over 70 years of age and living alone | 140 |
| Mentally disable | 7 |
| Physically disable | 13 |
| Surviving on social assistance from the state, associations or individuals | 120 |
| Female-headed household | 65 |
| People with chronic diseases | 100 |
| Individuals with low literacy, especially women | 152 |
| Total Vulnerable and Disadvantage Groups | 597 |

Source: Association President Meetings, 2024.

According to the interviews conducted with Varsakyaylası Association President H**** K**** on 06.11.2024 during the consultations carried out within the scope of SEP and the information received from the municipality staff, there are no refugee or child-bearing households residing in the sub-project area. Lack of access to the transportation budget due to unemployment or poverty, difficulty in accessing activities due to physical disability will cause difficulties in reaching vulnerable/disadvantaged individuals/groups in terms of participation in consultation activities and events. Interviews with the single household closest to the sub-project area (A**** A******) and other households within 500 m of the sub project area revealed that there are no disadvantaged/disadvantaged groups/individuals. However, programs will be developed to facilitate the participation of the disadvantaged/disadvantaged groups/individuals in consultations. It was decided that the project information activities will be held during the summer months when the population is at its highest. In the event of any employment opportunity for the unemployed within the scope of the project, an announcement will be made to the mukhtars' offices and local people will be prioritized in recruitment. There is no language spoken in the region other than Turkish. According to the information received, there are approximately 1200 women affected by the sub-project in Varsakyaylası neighborhood. Therefore, the female population in Varsakyaylası neighborhood, which is indirectly affected by the sub-project, constitutes 54% of the total population. The literacy rate of women in the region is very low. Therefore, it is difficult for women to participate in stakeholder participation activities. In addition, the presence of women in the public sphere in the region is limited. In order to inform them about stakeholder participation activities, verbal information will be provided to women parent groups in Quran courses and primary and secondary schools in the neighborhood.

Programs will be developed so that the Vulnerable and Disadvantage Groups, whose details are provided in Table 2 do not have difficulties in participating in the consultation activities and events. A shuttle service will be provided to ensure that the said group participates in the consultation meetings. They will be picked up from their homes and returned to their homes upon completion of the event.

In addition, information activities will be organized during the summer months for people living in the sub-project area and those living in the Kepez city center during the winter months. The sub-project activities do not have any negative impact on the disadvantaged groups defined above.

If there are no employment opportunities for the unemployed within the scope of the sub-project, advertisements will be published in the association president's office and priority will be given to the local people in recruitment.

During the sub-project site visit, the association president, local authorities and local residents and the sub-project AoI were questioned about the existence of cultural heritage. No tangible or intangible cultural heritage assets that would be negatively affected by the sub-project were identified.

Table 3.  Influence/Interest Table for stakeholder prioritization

| Stakeholder Group |  | Cause of Impact/Risk | Level of Interest | Level of Influence |
| --- | --- | --- | --- | --- |
| Project Affected Parties | - Varsakyaylası Neighborhood - Those living in the household located next to the parcel where the sub-project activities will be carried out | Heavy vehicles used during the construction process may create temporary traffic congestion in the neighborhood, but other than that, the sub-project is not expected to have any permanent socio-economic or environmental impact on the neighborhood | High | Medium |
|  | - Workers (including supply chain) to be employed for the sub-project activities | Potential risks related to working conditions, etc. | High | High |
| Vulnerable individuals or groups | - People over 70 years of age; - People with chronic illnesses or in need of special care; - Female head of households - Mentally disable - Physically disable - Surviving on social assistance from the state, associations or individuals | - People Over 70 Years of Age may have difficulty physically attending stakeholder participation meetings or information activities. - People with Chronic Illnesses may have difficulty participating in the stakeholder participation process. - Female Head of Households may have obstacles in terms of time and access to participating in information meetings due to family responsibilities. - Individuals with mental disabilities may have limited access to education and employment, may not be aware of their rights, and may have difficulty living independently without support. - Individuals with physical disabilities may have difficulty participating in sub-project activities without support. If the necessary infrastructure is not provided, they may experience education and employment difficulties. - Social assistance may prioritize economic conditions due to the lack of stability in meeting their basic needs. | High | Medium |
| Other Interested Parties | NGOs: - “Yeşil Gündem İnternet Gazetesi” Newspaper - Antalya Provincial Directorate of Culture and Tourism | NGOs can submit suggestions on the environmental and social impacts of the sub-project depending on their field of activity; therefore, it is important to effectively manage the information and transparency processes. | Medium | Low |
|  | - Governmental Bodies - Ministry of Environment, Urbanization and Climate Change - Ministry of Labor and Social Security - Antalya Governorship - Antalya Provincial Directorate of Civil Society Relations Centre District Governorship - Antalya Environment, City and Culture Presidency - Local administration - Antalya Metropolitan Municipality - Kepez District Governorship - National Press - Anadolu Agency - Demirören News Agency - Local Press - Antalya Körfez Newspaper - Antalya Express - Akdeniz Manşet Newspaper Akdeniz University | A positive impact is expected with the energy generated from the sub-project. Government agencies may be involved in the permitting process, land acquisition process or in organizing consultations with communities. | High | Low |

# STAKEHOLDER ENGAGEMENT PROGRAM

The main objectives of the stakeholder engagement program and the planned timetable for the various stakeholder engagement activities are to define at what stages and at what intervals these activities will be carried out throughout the life of the sub-project. Information is provided on how the public will be made aware of future opportunities to review information and provide their views, if decisions about public meetings, locations and timing of meetings have not yet been made.

## 4.1. Summary of stakeholder engagement done during project preparation

A field visit was carried out on 06.11.2024 in order to inform the local people about the project and to receive their opinions and suggestions in accordance with Article 9 of the EIA Regulation, and interview was held with Varsakyaylası neighborhood association president H*** K*** and Kepez Municipality officials about the usage status of the sub-project site and the disadvantaged groups living in the region.

Within the scope of the interviews;

- It was determined that the sub-project site was not currently used by the local people for any purpose, and that there were no refugees or child-headed people living in Varsakyaylası neighborhood, the closest settlement to the sub-project site.

- In addition, within the scope of the Stakeholder Participation Plan, consultation meetings were held with Varsakyaylası neighborhood residents and the association president by CA Engineering authority A**** G***** on 06.11.2024. In order to obtain general information about the socio-economic situation of Varsakyaylası neighborhood and to learn about their knowledge levels about the project, the association president of Varsakyaylası neighborhood applied a "Community Level Survey" (Annex-F).

The Community Level Survey Form is used to gather information on the socio-economic structure of settlements, assess their level of awareness regarding the proposed sub-project, identify their preferred communication channels for future consultation activities, and understand their environmental and social concerns. The findings help develop alternative mitigation measures tailored to these concerns within the scope of the ESMP.

After the approval of draft ESMP and SEP, a Public Participation Meeting will be organized. Minutes of Public Participation Meeting will be held within the scope of sub-project activities. Before the meeting, informative posters, brochures and announcements will be prepared and will be hung in places with intense human circulation or broadcast on screens. In addition, the meeting will be announced on the Kepez Municipality website, together with local and national newspapers at least 10 days in advance. Meetings with high participation will be held as much as possible.

## 4.2. Summary of project stakeholder needs and methods, tools, and techniques for stakeholder engagement

Stakeholders have been identified within the scope of the sub-project and consultations or key information meetings have been held with these stakeholders. Stakeholders identified in the region have been informed about the location, components and content of the sub-project. The preliminary consultations conducted during the ESMP process aimed to inform regional public authorities about the sub-project and to obtain their feedback and concerns about the potential impacts of the sub-project.

This plan shows the nature and level of stakeholder interest in the project, how the participation will be conducted, the frequency of participation and the responsible unit of Kepez Municipality, and the following matrix provides a tabular version of this program (See Table 4).

The responsible party/person should be determined by the representatives of Kepez Municipality. The SEP will be implemented at the sub-project level. Registration forms and full meeting minutes of those who participated in the consultations will be recorded as an annex to the SEP, but personal information will not be made publicly available. When the SEP is disclosed, relevant data containing personal data will be blurred, taking into account the Personal Data Protection Law.

All supporting documentation for stakeholder activities (newspaper notices, attendee list, full meeting minutes (as an annex), the presentation, sample brochure) will be included in the SEP.

## 4.3. Stakeholder engagement plan

The main objectives of the stakeholder engagement program are to provide early information, explanation and consultation on various project documents and activities in order to establish a dialogue with project stakeholders from planning to implementation and operation. All environmental and social documents prepared in anticipation of the financing agreement from the World Bank will be disclosed and consulted before the sub-project appraisal takes place.

Final decisions on public meetings, locations and timing of meetings have not yet been determined. Kepez Municipality will ensure that the sub-project is communicated to all stakeholders and that meaningful participation and consultation activities are carried out. Consultation activities are designed with some basic guiding principles, including the following:

- Consultations should be widely advertised, especially among PAPs, at least 10 days before any meeting or engagement.

- A non-technical briefing should be provided prior to any event to ensure that people are informed about the assessment and results prior to the planned meetings.

- The location and timing of meetings should be designed to maximize stakeholder participation and compliance.

- The information provided should be clear, non-technical and in all appropriate local languages ​​where necessary.

- Participation should be facilitated so that stakeholders can voice their views and concerns.

- Any issues that arise should be addressed in the meetings or at a later time.

The following information should be included when documenting the stakeholder engagement activities to be carried out within the scope of the sub-project:

- Date(s) and location(s) of the consultation(s) and related notification(s) (newspaper advertisements, screenshots of social media announcements, etc.)

- Participant details (as per the Personal Data Protection Law),

- Meeting schedule/program (as well as information on what was presented and by whom),

- Summary meeting minutes (comments, questions and responses from presenters),

Review of comments, agreed actions, issues requiring follow-up actions and activities, including clarification of how stakeholders were informed about decisions taken.

The proposed Stakeholder Engagement Schedule is provided in Table 4.

Table 4. Stakeholder Engagement Plan

| Project Stage | Estimated Date/Time Period | Topic of Consultation/ Message | Method Used | Target Stakeholders | Responsibilities |
| --- | --- | --- | --- | --- | --- |
| Pre-construction | At least 10 days before the construction phase begins | Information Statement - General information about the purpose, stages, Project and E&S impacts/risks - Purpose, start date, duration and nature of land preparation, construction and operation activities - Implementation of mitigation measures related to relevant social and environmental impacts/risks - Grievance Mechanism - Information (ESMP and SEP) on Kepez Municipality website for review - E&S documents (ESMP and SEP) | Public Participation Meeting Kepez Municipality website Social Media Notice Boards Booklets etc. Posters to be hung in work areas etc. | Resident of Varsakyaylası neighborhood, Local communities, Local government, | SupervisionConsultant, Kepez Municipality, Contractor |
|  |  | Employment and Supply Strategies - Hiring employees - Staff training - Purchasing materials and services - Grievance Mechanism | Public Participation Meeting Kepez Municipality website Social Media Notice Boards Booklets etc. Posters to be hung in work areas etc. | Local businesses, All local communities |  |
| Construction | Once a month | Information Statement - Monitoring targets and activities to be carried out - Monitoring targets and activities and regular reporting of monitoring results to stakeholders | Public Participation Meeting Kepez Municipality website Social Media Notice Boards Booklets etc. Posters to be hung in work areas etc. | Resident of Varsakyaylası Neighborhood, Local communities, Local government, | SupervisionConsultant, Kepez Municipality, Contractor |
|  |  | Traffic and Transport Management - Road safety awareness, including safe passage through bypasses and connecting roads - Types, number and frequency of vehicles to be used during construction - Collaboration with local communities and responsible authorities to improve signage, visibility and overall road safety, especially along roads near schools or other places where children are present, - Planning and timing of construction activities on roads, - Regarding training on traffic and pedestrian safety cooperating with local communities (e.g. school education campaigns) - Traffic measures and sub-project road use sharing with association president - Grievance Mechanism | Face-to-face meetings, Depending on the demands of the stakeholder group, Posters to be hung in work areas, etc., Kepez Municipality website | All local communities |  |

## 4.4. Reporting back to stakeholders

Stakeholder engagement is an ongoing process that begins prior to the development of the Stakeholder Engagement Plan (SEP) and continues throughout the entire lifecycle of the sub-project. Kepez Municipality will maintain active communication with all identified stakeholders during the implementation and operation of the sub-project. In particular, Kepez Municipality will solicit feedback from stakeholders on the E&S performance of the subproject and the implementation of the identified mitigation measures and the Grievance Mechanism. In the event of significant changes in the subproject that lead to risks and impacts that will particularly affect the parties affected by the subproject, Kepez Municipality will provide information on these risks and impacts and consult with the parties affected by the sub-project on how to mitigate these risks and impacts.

Different information methods and tools can be used to increase the level of information for each of the targeted stakeholder groups. In particular, for public participation meetings, the meeting place(s), time and date will be set and this information will be announced to the public at least ten (10) days before the event, ensuring that all community members are informed about the event to be held.

Below are the minimum requirements for the content of the Minutes to be prepared after each stakeholder engagement activities and meetings:

- Location of consultation(s)/event,

- Date(s) of consultation(s)/event,

- Details on attendees (as per Personal Data Protection Law),

- Meeting/Event Program/Schedule (What was presented and by whom),

- Meeting Minutes (Comments, Questions and Response by Presenters and Photos from the meeting),

- Agreed actions.

Special efforts will be made to ensure that vulnerable and disadvantaged individuals/groups can access information and participate in consultation processes. Measures include:

- Providing materials in large fonts and Braille,

- Holding meetings in accessible venues or providing transportation,

- Small group consultations with necessary support (e.g. sign language interpreter),

- Coordinating with relevant NGOs (e.g. disability associations),

Scheduling meetings outside working hours or providing alternative feedback channels (web pages, social media, brochures, face-to-face meetings). For those who are unable to attend despite the scheduled time; brochures, an active web page, social media, face-to-face individual meetings, etc. can be organized.

Throughout all stages of the sub-project, comments collected through the website, grievance mechanism, and all stakeholder engagement activities such as public and/or individual meetings will be subject to evaluation and review by the relevant responsible personnel such as the Grievance Mechanism Contact Person (GMCP) and the Public Relations Assistant to be assigned by the Project Management Unit (PMU).

The contractor and Kepez Municipality officials will be in regular contact. Face-to-face meetings will be held when necessary, and the contractor and Kepez Municipality will meet periodically (monthly).

Depending on their content, comments will be evaluated and reviewed both within the PMU and by the relevant responsible personnel of the contractor(s).

Kepez Municipality will notify Varsakyaylası Neighborhood’s mukhtar's office located in the impact area two days in advance of any possible temporary road closures caused by construction works. Similarly, Kepez Municipality will inform the affected local people of the future works in Kepez Municipality and Kepez District Governorship buildings and/or on the notice platforms two days in advance.

Kepez Municipality will be responsible for engagement with stakeholders as an on-going process throughout the life of the sub-project. Stakeholder logs will also be filled out for engagement activities (Table 5).

A summary of the implementation of the grievance mechanism will be published annually on Kepez Municipality’s website (https://www.kepez.bel.tr/) after removing the identity information of the persons to protect their identity. Sub-project’s environmental and social performance and implementation reports will be shared at least annually to stakeholders, and the frequency will be higher during particularly active periods, when the public may experience more impacts or when phases are changing (for example, monthly reports during the 2-month construction period).

All stakeholders will be able to share their opinions and grievances via a range of options such as Kepez Municipality’s website, letters, and face to face meetings with the implementation of the SEP.

The grievance mechanism will be advertised and announced to affected stakeholders on Kepez Municipality’s website so that they are aware of the process, know they have the right to submit a grievance, and understand how the mechanism will work and how their grievance will be addressed.

Stakeholders will be informed as the sub-project develops, including reporting on the environmental and social performance of the sub-project, implementation of the SEP and the grievance mechanism.

During the construction phase, there will be no road closures or infrastructure service limitations. Therefore, voice announcements by Kepez Municipality and/or Contractors regarding such restrictions will not be necessary. Environmental and social performance indicators will be shared with stakeholders monthly via Kepez  Municipality's website.

The commencement and completion of the construction activities of the sub-project, changes in the sub-project design and important stages such as commissioning will be communicated to stakeholders through local media channels as much as possible.

According to the Environmental and Social Management Plan prepared for Kepez Municipality, after the finalization of the draft ESMP, a consultation meeting should be held with the affected groups and local NGOs determined during the stakeholder identification phase.

The minutes and relevant details of the consultations to be held on draft ESMP and draft SEP could be annexed to the final version of this SEP; and details for the rest of the consultations will be disclosed on Kepez Municipality’s webpage.

Table 5. Sample Table for Stakeholder Engagement Log

| Sub-Project Phase | Date and Location | Method used | Purpose of Activity | Target Stakeholders | Meeting Summary/ Key Issues Raised | Follow-up Actions | Information Shared/Documents Disclosed and Consulted |
| --- | --- | --- | --- | --- | --- | --- | --- |

# RESOURCES AND RESPONSIBILITIES FOR IMPLEMENTING STAKEHOLDER ENGAGEMENT ACTIVITIES

## 5.1. Project Implementation Unit (PIU)

PIU will be established within Kepez Municipality and will consist of Kepez Municipality personnel. The duties and responsibilities of PIU are explained in Table 6.

Contact details of the responsible personnel are not yet available. Therefore, contact information such as telephone number, address, e-mail address, title, etc. will be provided in this section of the SEP to be updated.

A sufficient budget will be allocated for communication and complaint resolution mechanism to be established with stakeholders. The budget is included in the project budget.

## 5.2. Resources

Kepez Municipality is ultimately responsible for the environmental and social performance of the entire sub-project, including the performance of its own contractors and other contractors. A Project Implementation Unit (PIU) will be established to carry out operational and administrative tasks. The PIU staff will be Kepez Municipality’s own staff.

The PIU will be primarily responsible for coordinating stakeholder engagement activities with the Contractors as outlined in this SEP. The collection of complaints, questions and feedback will be the direct responsibility of the PIU’s GM contact (GMCP) and the Contractors’ E&S Specialist.

The resources to be provided by Kepez Municipality are as follows:

- A project-specific area on the Kepez Municipality’s official website,

- An electronic database for grievances,

- Stakeholder engagement records,

- Printed documents (guides, brochures, posters, etc.) to be used in accordance with the SEP requirements.

## 5.3. Management functions and responsibilities

Kepez Municipality/PIU will be the main party responsible for the implementation of the SEP and coordination with contractors, implementation, monitoring and reporting. Detailed roles and responsibilities regarding the stakeholder participation of the sub-project are provided in Table 6.

Table 6. Roles and Responsibilities

| Responsible Entity | Roles and Responsibilities |
| --- | --- |
| PIU of Kepez Municipality | - Planning and implementation of the SEP; - Leading stakeholder engagement activities in close collaboration with the ILBANK PMU; - Management and resolution of grievances; - Consultation on specific SEP activities; - Announcing the important construction activities; - Reporting on implementation of SEP activities to ILBANK PMU; - Proper implementation of the grievance mechanism defined in the SEP, and - Executing defined grievance mechanism in the SEP properly and informing ILBANK PMU about the overall implementation status. |
| GMCP | - Act as a focal point for the GM in the PIU - Keep records and monitor sub-project-related grievances - Manage and coordinate the resolution process of sub-project related grievances - Review grievance records for relevant non-compliance issues or recurring issues related to stakeholder engagement and other sub-project activities - Coordinate and monitor PIU contacts at the contractor level - Collect sub-project related grievances from all different parties - Inform PIU and management about the resolution process - Prepare compiled PIU reports on the sub-project - Monitor contractors’ grievance records and grievance resolution process and report to PIU in monthly progress reports - Maintain communication with PIU to respond/resolve grievances |
| E&S Consultant | - E&S Consultant is responsible for preparing the Environmental and Social Assessment Reports, i.e. ESMP and SEP, for the approval of ILBANK, - Providing the necessary information to the Kepez Municipality, - Taking a part in organizing the ESMP stakeholder consultation meeting to be held for all stakeholders and - Submit final drafts of the reports as per the concerns/opinions of the stakeholders. |
| Supervision Consultant | - Ensure that the subproject complies with the methodology and other requirements specified in the E&S Documents (ESMP and SEP) during the implementation of sub-projects, - Recording and monitoring the resolution of grievances from contractors and reporting them to Kepez Municipality (PIU) in the monthly progress reports, - Maintaining communication with PIU GM Focal Point for follow-up of grievances. |
| Contractor | - Recording and monitoring resolution of contractor grievances and reporting them to PIUs in monthly progress reports, - Maintaining communication with PIU GM Focal Point to follow up on grievances, - Organizing and conducting Stakeholder Consultation Meetings and related events for public information sharing, - Informing ILBANK (PMU) and Kepez Municipality on all matters related to their relations with stakeholders, - Informing local communities on all environmental and social issues (e.g. noise, vibration, water quality monitoring, community health and safety, etc.) - Developing and implementing a grievance mechanism for both the E&S performance of the project and the workforce, including subcontractors, prior to the commencement of works in accordance with Kepez Municipality’s GM requirements. - Submits monthly Environmental and Social Monitoring Reports (ESMRs) to Kepez Municipality, |

# GRIEVANCE MECHANISM

Managing, preventing, minimizing and effectively addressing complaints is an integral part of a sound stakeholder engagement strategy. Experience shows that a significant number of complaints arise from misunderstandings and that such complaints can be prevented or reduced through proactive and consistent engagement with communities. Participation also helps to anticipate and review community concerns and prevent them from turning into complaints. Therefore, according to the WB, the following Grievance Mechanism (GM) will be implemented by Kepez Municipality/PIU throughout the life of the sub-project, including pre-construction, construction and operation phases. In the GM, comments/grievances will be received in Turkish, since almost everyone in the developed GM speaks Turkish, there will be no need to use another language. The grievance channels used in applications will be published in Turkish. GM forms and consultation records will be kept in Turkish.

## Grievance Mechanism at National Level

Presidential Communication Center: The Presidential Communication Center (CIMER) provides a centralized complaint system for Turkish citizens, legal entities and foreigners. The Presidential Communication Center (CIMER) will serve as an alternative and well-known channel through which Project stakeholders can directly communicate their complaints and feedback regarding the Project to government officials.

- www.cimer.gov.tr

- Call Centre (hotline): 150

- Phone number: +90 312 525 55 55

- Fax number: +90 0312 473 64 94

- Address for Official Letter/Petition: Republic of Türkiye, Directorate of Communications Kızılırmak Neighborhood. Mevlana Boulevard No:144 Çankaya/ANKARA

Mail addressed to Republic of Türkiye, Directorate of Communications

Individual applications at the community relations desks at governorates, ministries and district governorates.

Foreigners Communication Center (YIMER) will be available to Project stakeholders as an alternative and well-known channel for conveying their Project-related grievances and feedback directly to state authorities.

- www.yimer.gov.tr

- Call Centre (hotline): 157

- Phone number: +90 312 515 11 22

- Fax number: +90 0312 920 06 09

- Address for Official Letter/Petition: Republic of Türkiye, Directorate General of Immigration Management Çamlıca Neighbourhood No: 4 Yenimahalle/ANKARA

Mail addressed to Republic of Türkiye, Directorate General of Immigration Management

Individual application to the General Directorate of Migration Management of the Republic of Türkiye

ILBANK has established a transparent and comprehensive GM in September 2021 in order to receive, evaluate and address grievances pertaining to every international project it finances, and relevant mechanism will be in place during the course of the Project. In case of sensitive complaints such as SEA/SH, ILBANK will step in. The GM Procedures for ILBANK GM is available on its official webpage.

Below is the list of communication channels for ILBANK GM:

- ILBANK Website: https://www.ilbank.gov.tr/form/bilgiedinmeuluslararasi

- ILBANK 	Phone number: +90 312 508 7979

- ILBANK E-mail: uidbbilgi@ilbank.gov.tr and etikuidb@ilbank.gov.tr

ILBANK Address for Petition Service (ILBANK International Relations Department, Grievance Mechanism Team - Emniyet Mahallesi Hipodrom Caddesi 9/21 Yenimahalle/Ankara

## Project Level Grievance Mechanism

As part of the stakeholder engagement, information and consultation process, an effective and accessible grievance mechanism should be established. The purpose of the grievance mechanism is to provide channels free from manipulation, coercion and intimidation through which local community members can submit their demands, concerns and complaints regarding the sub-project and its impacts. Responding to and resolving complaints in a timely, proactive, impartial, effective and efficient manner is essential according to international standards and requirements regarding stakeholder engagement. In particular, it provides a transparent and reliable process for fair and sustainable results. In this way, mutual trust and cooperation can be developed between the sub-project stakeholders and Kepez Municipality through corrective actions. The main components of a successful grievance mechanism include the principles of anonymity, confidentiality, transparency and right to appeal (temyiz hakkı).

If the grievance cannot be resolved with the existing process, applicants can always apply to relevant legal institutions. Such institutions can be summarized as follow:

- Civil Courts of First Instance

- Administrative Courts

- Commercial Courts of First Instance

- Labor Courts, and

- Ombudsman (https://ebasvuru.ombudsman.gov.tr/)

Kepez Municipality/PIU Team will be informed about the guide prepared by the World Bank on preventing sexual exploitation and abuse and sexual harassment (SEA/SH) and Gender Based Violence (GBV) cases in projects financed by the World Bank. Grievances regarding SEA/SH can create a culture of silence due to negative reactions from the society. SEA/SH complaints should be separated from each other and reported to the relevant institutions. In SEA/SH victimizations, confidentiality and ethical filing information should be taken into consideration in order to protect the victim and prevent the disclosure of confidential information and the creation of new victimization. In addition, the authorities dealing with grievances should handle such issues confidentially and with an impartial approach. The grievances, requests, suggestions and opinions of the public will be recorded through the GM contact person (GMCP) to be assigned by Kepez Municipality. All grievances are examined to be classified according to whether they are real or not and whether they are related to sub-project activities. If a grievance is deemed unsuitable for investigation because it is not genuine or not related to sub-project activities, the complainant will be provided with an explanation as to why the grievance could not be followed up. Grievances received within Kepez Municipality are evaluated and forwarded to the relevant units. Appropriate complaints are responded to according to the sub-projects social and environmental requirements defined in the ESMP and SEP.

Grievance mechanism operation diagram details are given in Table 7.

Table 7. Grievance Mechanism Flow Chart

| Grievance Process | Requirement / Action |
| --- | --- |
| Submission of a grievance | Receiving the grievance by any communication channel explained above. (At this point, if the grievance is a sensitive grievance involving child abuse, sexual harassment abuse or Gender Based Violence (GBV) immediate action will be taken within 2 days after receiving of the grievance. For the cases relevant to sexual exploitation and abuse/sexual harassment at workplace or any potential child abuse in the project sites, the grievance will be directed by the GM focal point (based in ILBANK headquarter) to relevant legal authorities/service providers such as Ministry of Family and Social Services and Prosecutors Office.”) |
| Registration of grievance | Registering/recording through making an entry in the sample grievance register table. All the grievances will be registered within two working days and feedback will be given to the complainant. If the complainant requests that this grievance be treated anonymously, this grievance will be recorded anonymously and the request will be met. |
| Forwarding of grievance | The grievance is forwarded to relevant persons (site manager on construction sites and experts of the PIU) responsible for handling the grievance in not later than three working days upon receiving the grievance (except for any emergent grievance, which would be handled as appropriate). |
| Evaluation of a grievance | Evaluating the grievances within 10 working days and determining whether the grievance meets the admissibility criteria. If the grievance is not valid, providing relevant explanation to the complainant. |
| Response for a grievance | If the grievance is valid, identifying and taking corrective measures for resolving the grievance in not later than 15 working days upon receiving. All comments and grievances will be responded to either verbally or in writing, in accordance with the preferred method of communication specified by the complainant, if contact details of the complainant are provided. At this point, it should be noted that the action taken and the result of this anonymously recorded grievance should be shared on the Kepez Municipality website, so that anonymous complainants is informed about their grievance and the results. |
| Recording the result of a grievance | Recording the result of the grievance in register table. |
| Right to Appeal | If the grievance cannot be resolved with the existing process, applicants can always apply to relevant legal institutions. Such institutions can be summarized as follow: - Civil Courts of First Instance - Administrative Courts - Commercial Courts of First Instance - Labor Courts, and - Ombudsman (https://ebasvuru.ombudsman.gov.tr/) |

Kepez Municipality website includes a Communication page, which is the mechanism where complaints/requests regarding Kepez Municipality activities are submitted and the resolution process is followed (see Figure 3). In addition, many sections of the homepage of Kepez Municipality website include information about social media accounts and telephone numbers (such as the Alo 444 6 007 line) to which grievances can be submitted.

- info@kepez-bld.gov.tr

- Call Centre (hotline): 444 6 007

- Teomanpasa Neighborhood Yesilirmak Street No:4 KEPEZ/ANTALYA

Figure 3. Kepez Municipality Website

The grievances, requests, suggestions and opinions of the public will be recorded (See Annex-C)  through the GM contact person (GMCP) to be assigned by Kepez Municipality. Grievances can also be submitted anonymously, and such grievances will be evaluated with the same level of attention. In the case of anonymous grievances, while a direct response to the complainant may not be possible, the grievance will still be recorded and addressed. General feedback on such issues, including actions taken or policy changes made, will be disclosed publicly through appropriate communication channels such as the municipal website or public notice boards, without compromising confidentiality. All grievances are examined to be classified according to whether they are real or not and whether they are related to sub-project activities. If a grievance is deemed unsuitable for investigation because it is not genuine or not related to sub-project activities, the complainant will be provided with an explanation as to why the grievance could not be followed up. Appropriate grievances are responded to according to the sub-projects social and environmental requirements defined in the ESMP and SEP.

## Grievance Mechanism for Workers

The GM for employees (applicable to both Kepez Municipality personnel and contractor and subcontractor employees) has been established in accordance with WB ESS2. The implementation of the GM for employees will be ensured throughout the financing life cycle of the sub-project. PIU requests contractors to develop and implement a grievance mechanism for the workforce, including subcontractors, before starting work. Subcontractors will prepare labor management plans that will include a detailed description of the grievance mechanism for employees.

Employees are informed about employee rights, basic occupational health and safety, the grievance mechanism and its operation at the time they start work. An up-to-date list of contact points is available in employee handbooks and/or bulletin boards. All processes related to the grievance mechanism are conveyed in a language that employees can understand. Employees are encouraged to use the grievance mechanism without fear of retaliation.

When employees detect a hazard or risk for which no precautions have been taken regarding occupational health and safety, they inform the employee representative, occupational safety specialist and/or occupational physician selected by the employees about this hazard or risk. The employee representative shall forward the details of the hazard and risk to the occupational health and safety board, if any, or to the employer/employer's representative, and request an evaluation. If the problem is not resolved, all legal rights are reserved by applying to the contractor/subcontractor level GM contact persons through the grievance boxes located at the workplaces. Requests regarding employee rights and occupational health and safety are collected in complaint boxes placed in areas that employees can easily access.

The collected complaints and suggestions are carried out in accordance with the periods determined in the basic process of the grievance mechanism.

After the applications are evaluated, if there is an imminent, urgent and vital danger, a notification can be made directly to the Labor Life Communication Center, ALO 170 line or the Provincial Labor and Employment Institutions Directorates operating in the province. Upon receipt of the requests, the workflow grievance mechanism is carried out in accordance with the workflow chart.

The Kepez Municipality/PIU Team will be ready to handle complaints regarding working conditions. The Kepez Municipality/PIU Team will evaluate complaints and suggest solutions for direct and contracted employees using this internal GM, which all sub-project employees can easily access.

# MONITORING AND REPORTING

## Summary of how SEP implementation will be monitored and reported

It is the responsibility of Kepez Municipality to ensure that the SEP is fully integrated and implemented in all sub-project activities. All stakeholders will be consulted and will be able to use the GM throughout the sub-project lifecycle. On the other hand, the SEP will form part of all tender documents related to the physical works within the scope of the sub-project.

In line with İLBANK’s ESMS and the World Bank’s ESF requirements, the draft ESMP and draft SEP will be disclosed to the public once they are approved for disclosure by İLBANK. The responsibility for this disclosure lies with the Kepez Municipality. The SEP must be made available both in hard copy and on the official website.. Similarly, several copies of all prepared environmental and social documents will be available locally in Kepez Municipality, where affected groups such as the Mukhtar offices operating in the Central District of Kepez Province and local NGOs can easily access.

The SEP is a dynamic document and will be reviewed, updated and approved by ILBANK when necessary (e.g. changes in the design of sub-project components according to Environmental and Social Monitoring Reports (ESMRs), stakeholders' requests/grievances regarding the sub-project. Implementation of the SEP throughout the implementation of the sub-project, elimination of non-conformities, etc.). Kepez Municipality will be responsible for making a statement through communication channels for each updated version of the SEP.

# ANNEXES

## Annex-A

Sample Grievance Submission Form

|  |  | KEPEZ MUNICIPALITY SOLAR POWER PLANT PROJECT |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | GRIEVANCE FORM |  |  |  |  |
| Person Filling Out the Form: |  |  |  |  | Date and time: |  |
| Inteview Agenda: |  |  |  |  | Reference No: Kepez Municipality-Project Code-0001-2.. |  |
| - INFORMATION ABOUT THE COMPLAINANT |  |  |  |  |  |  |
| Name surname: If the complainant requests that this complaint be treated anonymously, this complaint will be recorded anonymously and the request will be met. |  |  |  |  | How received the Grievance: |  |
| TC Identification number: |  |  |  |  | Telephone / Toll Free Line |  |
| Telephone: |  |  |  |  | Face to Face Meeting |  |
| Address: |  |  |  |  | Website / Email |  |
| Email: |  |  |  |  | Other (Explain) |  |
| Stakeholder Type |  |  |  |  |  |  |
| Public | PAP |  | Private Enterprise | Trade Association |  | NGO |
| Interest Groups | Industrial Association |  | Labor Union | Media |  | University |
| - DETAILED INFORMATION ABOUT THE GRIEVANCE |  |  |  |  |  |  |
| Description of the grievance: |  |  |  |  |  |  |
| Solution method requested by the complainant |  |  |  |  |  |  |
| Registrant Name Surname/Signature |  | Complainant Name Surname/Signature |  |  |  |  |

## Annex-B

Sample Grievance Closure Form

|  | KEPEZ MUNICIPALITY SOLAR POWER PLANT PROJECT |  |
| --- | --- | --- |
|  | GRIEVANCE CLOSURE FORM |  |
| Reference form: |  |  |
| - DETERMİNATİON OF CORRECTIVE ACTION |  |  |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| - CLOSE OUT THE GRIEVANCE |  |  |
| This section will be filled and signed by the Complainant in case the grievance stated in the “Grievance Registration Form” is resolved |  |  |
| Name Surname / Signature of the Person Closing the Complaint/Date | Name Surname / Signature of Complainant/Date |  |

## Annex-C

Grievance Database Form

| Grievance Date | Complainant Name | Grievance Subject | Corrective Action | Grievance Closing | Status | Closing Date | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |

## Annex-D

Sample Consultation Form (For Stakeholder Participation Meeting(s))

|  |  | KEPEZ MUNICIPALITY SOLAR POWER PLANT PROJECT |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | CONSULTATION FORM |  |  |  |
| Person Filling Out the Form: |  |  |  | Date time and place: |  |
| Meeting Agenda: |  |  |  | Interview Registration Number: Kepez Municipality/Project Code-0001-2.. |  |
| - INTERVIEW INFORMATION |  |  |  |  |  |
| Interviewed Institution: |  |  |  | Form of Communication |  |
| Name and Surname of the Interviewee: |  |  |  | Telephone / Toll Free Line |  |
| Telephone: |  |  |  | Face to Face Meeting |  |
| Address: |  |  |  | Website / Email |  |
| Email: |  |  |  | Other (Explain) |  |
| Stakeholder Type |  |  |  |  |  |
| State agency | PEB | Private Enterprise | Job Room |  | NGO |
| Interest Groups | Industrial Unions | Labor Union | Media |  | University |
| - INTERVIEW DETAILS (List of Invitees and actual participants, Summary of presentations made by whom, minutes of meeting will be annexes of this form.) |  |  |  |  |  |
| Questions about the project: |  |  |  |  |  |
| Concerns/feedback regarding the project: |  |  |  |  |  |
| Responses to the views expressed above: |  |  |  |  |  |

## Annex-E

List of Owners

## Annex-F

Community Level Survey Form

For details please see: https://www.ilbank.gov.tr/userfiles/files/Grievance_Mechanism.pdf